## Slide 1: Embracing Agile: A look at the scrum framework
Presented by Christopher Phillips, ChadaTech

## Slide 2: Explaining Agile roles
Scrum Master
  Facilitates the process, removes impediments, ensures team follows Scrum principles
Product Owner
  Represents stakeholder interests, manages product backlog, sets priorities
Development Team
  Self-organizing group responsible for delivering the product increment
Key Point: Each role has distinct responsibilities, but they collaborate closely to ensure the project’s success.

## Slide 3: Explaining Agile Phrases
Requirements and Backlog
  Continuously refined based on feedback
Sprint Planning
  Team selects backlog items to complete during the sprint
Development & Daily Stand-Ups
  Short, focused periods (sprints) with daily 15-minute meetings to align and address blockers
Testing & Review
  Working increment presented to stakeholders for feedback
Retrospective
  Team reflects on successes and areas for improvement for next sprint
Key Point: The Agile SDLC emphasizes iterative cycles, collaboration, and continuous improvement.

## Slide 4: Describing the waterfall model
Linear Stages: Requirements → Design → Implementation → Verification → Maintenance
Limited Flexibility
  Changes made late in development can be costly
Emphasis on Comprehensive Documentation
  Often leads to long lead times before testing the final product
Example: Under waterfall, a major scope change (like adding a car rental feature) would demand re-planning and could delay the entire project.

## Slide 5: Choosing between waterfall and agile
Factors to Consider
  Project Requirements: Are they likely to evolve over time?
  Stakeholder Availability: Can stakeholders provide frequent feedback?
  Team Experience: Are team members familiar with iterative development?
  Timeline & Flexibility: Does the project benefit from incremental releases or does it have rigid deadlines?
Key Takeaway: Agile excels in environments where flexibility and fast feedback are critical. Waterfall might be appropriate for projects with stable, clearly defined requirements from the start.

## Slide 6: references
Atlassian. (2023). Agile Coach: Learn About Agile Methodologies. https://www.atlassian.com/agile
Beck, K., & Andres, C. (2021). Extreme Programming Explained: Embrace Change (3rd ed.). Addison-Wesley.
Schwaber, K. (2022). The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. Scrum.org.
Sliger, M. (2020). Coaching Agile Teams: A Companion for ScrumMasters, Agile Coaches, and Project Managers in Transition (2nd ed.). Addison-Wesley Professional.